Plan — Real Estate Investment Advisor (Classification + Regression + Streamlit + MLflow)

⭐ MASTER CHECKLIST (High-Level)

Copy-paste this into your Notion/Todo list:

PHASE 1: DATA PREP (6 hours)

- Load dataset

- Check missing values

- Handle missing values

- Remove duplicates

- Feature engineering

- Encode categoricals

- Scale numerical features

- Create “Good Investment” label

- Create “Future Price 5Y” target

- Save processed dataset

PHASE 2: EDA (6 hours)

- Price distributions

- Size distributions

- Price per sqft vs property type

- Size vs price

- Outliers

- Avg price per sqft (state)

- Avg price (city)

- Median age (locality)

- BHK distribution (city)

- Price trends (top 5 localities)

- Correlation heatmap

- Schools vs ppsqft

- Hospitals vs ppsqft

- Furnished status vs price

- Facing vs ppsqft

- Owner type distribution

- Availability status

- Parking vs price

- Amenities vs ppsqft

- Transport vs ppsqft

- Save charts as PNG for Streamlit

PHASE 3: MODEL TRAINING (8 hours)

Classification

- Train LR

- Train RF

- Train XGBoost

- Evaluate: Accuracy, Precision, Recall, F1, ROC-AUC

- Save best model

Regression

- Train Linear Regression

- Train RF Regressor

- Train XGBoost Regressor

- Evaluate: RMSE, MAE, R²

- Save best model

PHASE 4: MLFLOW EXPERIMENTS (6 hours)

- Create MLflow experiment

- Log parameters

- Log metrics

- Log models

- Register models

- Mark best classification & regression models

PHASE 5: STREAMLIT APP (8 hours)

- Build UI (forms + layout)

- Load MLflow models

- Predict Good Investment

- Predict 5-year price

- Display charts, feature importance

- Add city filters

- Add confidence scores

- Deploy to Streamlit Cloud

PHASE 6: DOCUMENTATION + CLEANUP (4 hours)

- README.md

- Final notebooks

- Screenshots

- Video demo script

- Push to GitHub

⏳ 48-HOUR EXECUTION TIMELINE (VERY DETAILED)

DAY 1 (Hours 0–24)

⏰ Hour 0–1 → Setup & Understanding

✔ Tasks

- Create project folder

- Create subfolders:

  - /data

  - /notebooks

  - /models

  - /mlruns

  - /streamlit_app

  - /eda_charts

- Install dependencies

- Import libraries

⏰ Hour 1–3 → Load Data + Clean

✔ Tasks

- Load india_housing_prices.csv

- Inspect info(), describe(), isna(), duplicates

- Handle missing values:

  - Numerical → mean/median

  - Categorical → mode

- Remove duplicate rows

⏰ Hour 3–5 → Feature Engineering

✔ Mandatory Features

- Price_per_SqFt fix

- Age_of_Property = 2025 - Year_Built

- School_Density_Score normalize

- Hospital_Density_Score normalize

✔ Good Investment Label Creation (Classification Target)

- Method 1: Price ≤ median city price

- Method 2: Price per sqft ≤ median

- Combine indicators → create final Good_Investment (0/1)

✔ Future Price 5Y (Regression Target)

Choose method:

- Fixed appreciation (8%)
OR

- City-based growth mapping

- Create:

- Future_Price_5Y = Price_in_Lakhs * (1 + growth_rate)**5

⏰ Hour 5–6 → Encoding + Scaling

✔ Tasks

- Label encoding for:

  - Furnished_Status

  - Facing

  - Owner_Type

- One-hot encoding for:

  - State

  - City

  - Property_Type

- Scale:

  - Size

  - Price

  - Price_per_sqft

  - Schools

  - Hospitals

- Save processed dataset → processed_data.csv

⏰ Hour 6–12 → FULL EDA (20 Questions)

Create charts + save as PNG for Streamlit.

📌 1–5 Price & Size

- Price distribution

- Size distribution

- Price per sqft vs property type

- Size vs price scatter

- Outliers detection

📌 6–10 Location-based

- Avg price per sqft (state)

- Avg price (city)

- Median age (locality)

- BHK distribution (city)

- Price trends (top 5 expensive localities)

📌 11–15 Correlations

- Correlation heatmap

- Schools vs ppsqft

- Hospitals vs ppsqft

- Furnished status vs price

- Facing vs ppsqft

📌 16–20 Investment/Amenities

- Owner type distribution

- Availability status

- Parking vs price

- Amenities vs ppsqft

- Transport accessibility vs ppsqft

⏰ Hour 12–16 → Model Training (Classification)

Train → evaluate → log results.

✔ Models:

- Logistic Regression

- Random Forest

- XGBoost

✔ Evaluation:

- Accuracy

- Precision

- Recall

- F1

- ROC-AUC

✔ Save:

- best_classification.pkl

⏰ Hour 16–20 → Model Training (Regression)

Train → evaluate → log results.

✔ Models:

- Linear Regression

- Random Forest Regressor

- XGBoost Regressor

✔ Evaluation:

- RMSE

- MAE

- R²

✔ Save:

- best_regression.pkl

⏰ Hour 20–24 → MLflow Setup + Logging

✔ Tasks:

- Start MLflow server

- Create experiment

- Log each model run:

  - params

  - metrics

  - confusion matrix

  - feature importance

  - artifacts

- Register best models

DAY 2 (HOURS 24–48)

⏰ Hour 24–32 → Build Streamlit App

✔ Pages:

Page 1 — Enter Property Details

- Input fields (BHK, sqft, city, locality, etc.)

- Predict Good Investment

- Predict Future Price

Page 2 — Insights Dashboard

- Load EDA charts

- Show correlations

- Show feature importances

Page 3 — Model Info

- MLflow metrics

- Model version

- Performance charts

⏰ Hour 32–36 → Add UI Enhancements

- Sidebar filters

- Color-coded predictions

- Confidence score

- Tooltips

- City-level insights

⏰ Hour 36–40 → Deployment

- Create requirements.txt

- Push to GitHub

- Deploy on Streamlit Cloud

- Test predictions

⏰ Hour 40–46 → Documentation

- Full README.md

- Architecture diagram

- Data flow

- Screenshots

- Performance table

- How to run

- Streamlit link

⏰ Hour 46–48 → Final Polishing

- Create 2–3 minute demo script

- Prepare for evaluation

- Zip deliverables

🎯 NEXT STEP

If this plan looks perfect → I will now generate:

✅ Folder structure
✅ Starter boilerplate code
✅ Full preprocessing code
✅ EDA notebook
✅ ML models
✅ MLflow skeleton
✅ Streamlit UI starter